TestOps Companion

Stabilization, Verification & Release Plan

SDLC Sprint-Based Approach

Version 2.9.0-rc.2  |  February 2026

Prepared by: Rotem Alon  |  TestOps Lead

# Table of Contents

1. Executive Overview

2. Architecture & Stack Reference

3. Verification Prompt (Stop Gate)

4. Sprint Plan Overview

5. Sprint 0 — Full Verification & Stabilization

6. Sprint 1 — Critical Fixes & Core Hardening

7. Sprint 2 — Integration Verification & E2E

8. Sprint 3 — Performance, Security & Release Prep

9. Quality Gates Between Sprints

10. Team Persona Assignments

11. Definition of Done (Release)

12. Appendix: Full Verification Prompt

# 1. Executive Overview

This document defines the stabilization and release plan for TestOps Companion v3.0.0 The plan follows a structured SDLC with sprint-based execution, quality gates between phases, and clear persona routing for each task domain.

The goal is to bring the codebase from its current near-complete state to a verified, production-ready release with zero blockers, zero critical issues, full test coverage on critical paths, and validated Docker deployment.

Key Principles:

- Every sprint ends with a formal quality gate — no advancement without green status

- The AI persona team (AGENTS.md Section 3) is routed per task domain

- Fixes are categorized: 🔴 Blocker > 🟡 Critical > 🟢 Minor

- All changes follow AGENTS.md verification loop (build, test, typecheck, lint)

- Spec documents are updated in parallel with code changes

# 2. Architecture & Stack Reference

## 2.1 Technology Stack

| Layer | Technologies |
| --- | --- |
| Backend | Node.js 18+ ¦ TypeScript ¦ Express.js ¦ Prisma ORM ¦ PostgreSQL ¦ Redis |
| Frontend | React 18 ¦ TypeScript ¦ Material-UI ¦ Zustand ¦ React Query ¦ Vite |
| AI Providers | Anthropic Claude ¦ OpenAI ¦ Google Gemini ¦ Azure OpenAI ¦ OpenRouter ¦ Bedrock |
| Vector DB | Weaviate |
| Infrastructure | Docker ¦ Docker Compose ¦ GitHub Actions ¦ Grafana ¦ Prometheus |
| Testing | Jest (backend) ¦ Vitest (frontend) ¦ Playwright (E2E) |
| Auth | JWT (access + refresh) ¦ Redis token blacklist ¦ SAML SSO ¦ RBAC (5 roles) |

## 2.2 Three-Layer Backend

Routes → Controllers (thin: HTTP only) → Services (thick: business logic) → Database (Prisma)

Singletons:

- PrismaClient: Always import from @/lib/prisma

- AIManager: Always use AIManager.getInstance()

- Never instantiate directly — bypasses connection pooling, cost tracking, and monitoring

# 3. Verification Prompt (Stop Gate)

The following prompt is used to initiate a full verification cycle. It should be run at the start of stabilization and before every sprint transition.

🛑 STOP ALL WORK — FULL VERIFICATION PHASE 🛑

Step 1 — Automated checks:

- npm run build (backend + frontend + mcp)

- npm run test (all suites)

- npm run typecheck

- npm run lint

- cd backend && npx prisma migrate status

- docker-compose build

- docker-compose up — verify all services start (PostgreSQL, Redis, Weaviate, backend, frontend)

Step 2 — Manual review:

- Review recent changes against Anti-Patterns (AGENTS.md Section 12)

- Cross-check implementation against specs/SPEC.md and specs/API_CONTRACT.md

- Verify all AI providers routed through AIManager.getInstance()

- Confirm integration services (Jira, Confluence, GitHub, Jenkins, Slack) have proper error handling

- Check JWT auth flow: access + refresh token rotation, Redis blacklist, RBAC enforcement

- Run Playwright E2E suite on critical user flows

- Identify unhandled edge cases or potential runtime errors

Step 3 — Status report:

- 🔴 Blocker — Build/runtime failures, broken tests, Docker services failing, DB migration issues

- 🟡 Critical — Logic bugs, security gaps, spec violations, AI calls bypassing AIManager, missing auth

- 🟢 Minor — Lint warnings, style issues, tech debt

Clear to proceed = zero 🔴 and zero 🟡. Minor issues logged to plans/ for tracking.

# 4. Sprint Plan Overview

The stabilization plan consists of 4 sprints, each followed by a quality gate. Sprint duration is flexible (task-completion-based, not time-boxed), as the team is AI-agent-driven.

| Sprint | Focus | Entry Criteria | Exit Criteria |
| --- | --- | --- | --- |
| Sprint 0 | Full Verification & Triage | AGENTS.md verification prompt | Complete issue inventory, all issues categorized |
| Sprint 1 | Critical Fixes & Core Hardening | Sprint 0 report complete | Zero blockers, zero critical. Build/test/typecheck green |
| Sprint 2 | Integration Verification & E2E | Sprint 1 gate passed | All integrations verified, E2E critical paths green |
| Sprint 3 | Performance, Security & Release | Sprint 2 gate passed | Production-ready. All gates green. Docker clean deploy |

## 4.1 Inter-Sprint Quality Gates

Between every sprint, the verification prompt (Section 3) is re-run. A sprint cannot begin until the previous gate is fully green. This ensures no regression between phases.

# 5. Sprint 0 — Full Verification & Stabilization

Goal: Run all automated and manual checks. Produce a complete issue inventory categorized by severity. No fixes in this sprint — discovery only.

| # | Task | Persona | Priority | Est. | Gate |
| --- | --- | --- | --- | --- | --- |
| 0.1 | Run npm run build — capture all compilation errors | SENIOR_ENGINEER | 🔴 Blocker | 15 min | Automated |
| 0.2 | Run npm run test — document all failing tests | TEST_ENGINEER | 🔴 Blocker | 20 min | Automated |
| 0.3 | Run npm run typecheck — list all TS errors | SENIOR_ENGINEER | 🔴 Blocker | 10 min | Automated |
| 0.4 | Run npm run lint — capture warnings and errors | SENIOR_ENGINEER | 🟢 Minor | 10 min | Automated |
| 0.5 | npx prisma migrate status — check DB sync | DATA_ENGINEER | 🔴 Blocker | 5 min | Automated |
| 0.6 | docker-compose build — verify all images build | DEVOPS_ENGINEER | 🔴 Blocker | 15 min | Automated |
| 0.7 | docker-compose up — verify services start clean | DEVOPS_ENGINEER | 🔴 Blocker | 10 min | Automated |
| 0.8 | Anti-patterns review (AGENTS.md Section 12) | SENIOR_ENGINEER | 🟡 Critical | 30 min | Manual |
| 0.9 | Spec drift audit: SPEC.md vs actual behavior | AI_PRODUCT_MANAGER | 🟡 Critical | 45 min | Manual |
| 0.10 | API contract audit: API_CONTRACT.md vs routes | SENIOR_ENGINEER | 🟡 Critical | 30 min | Manual |
| 0.11 | Security posture review: auth, RBAC, secrets | SECURITY_ENGINEER | 🟡 Critical | 30 min | Manual |
| 0.12 | AI subsystem audit: providers, AIManager, cost tracking | AI_ARCHITECT | 🟡 Critical | 30 min | Manual |
| 0.13 | Produce Sprint 0 Report — full categorized issue list | AI_PRODUCT_MANAGER | 🔴 Blocker | 30 min | Manual |

Sprint 0 Output: A detailed report in plans/sprint-0-report.md with all issues categorized as Blocker/Critical/Minor, assigned to personas, and prioritized for Sprint 1.

## 5.1 Sprint 0 → Sprint 1 Gate

- Sprint 0 report is complete and reviewed

- All issues are categorized and assigned to personas

- Sprint 1 backlog is prioritized: Blockers first, then Criticals

# 6. Sprint 1 — Critical Fixes & Core Hardening

Goal: Resolve all Blockers and Critical issues from Sprint 0. Achieve green build, test, typecheck, and lint. Core functionality stable.

| # | Task | Persona | Priority | Est. | Gate |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Fix all build compilation errors | SENIOR_ENGINEER | 🔴 Blocker | 2-4h | npm run build |
| 1.2 | Fix all failing tests (Jest + Vitest) | TEST_ENGINEER | 🔴 Blocker | 4-8h | npm run test |
| 1.3 | Resolve all TypeScript errors | SENIOR_ENGINEER | 🔴 Blocker | 2-4h | npm run typecheck |
| 1.4 | Fix Prisma migration issues (if any) | DATA_ENGINEER | 🔴 Blocker | 1-2h | prisma migrate status |
| 1.5 | Fix Docker build/startup failures | DEVOPS_ENGINEER | 🔴 Blocker | 2-4h | docker-compose up |
| 1.6 | Fix anti-pattern violations | SENIOR_ENGINEER | 🟡 Critical | 2-4h | Code review |
| 1.7 | Fix spec drift — align code with SPEC.md | SENIOR_ENGINEER | 🟡 Critical | 4-6h | Manual verify |
| 1.8 | Fix API contract violations | SENIOR_ENGINEER | 🟡 Critical | 2-4h | API_CONTRACT.md |
| 1.9 | Fix security gaps (auth, RBAC, secrets) | SECURITY_ENGINEER | 🟡 Critical | 4-6h | Security checklist |
| 1.10 | Fix AI subsystem issues (singleton, cost tracking) | AI_ARCHITECT | 🟡 Critical | 2-4h | AI audit |
| 1.11 | Update specs/ to reflect all fixes | AI_PRODUCT_MANAGER | 🟡 Critical | 2h | Spec review |
| 1.12 | Fix lint errors (ESLint) | SENIOR_ENGINEER | 🟢 Minor | 1-2h | npm run lint |

## 6.1 Mid-Sprint Checkpoint

After resolving all Blockers (tasks 1.1–1.5), run the verification prompt before proceeding to Criticals. This prevents regression while fixing lower-priority items.

## 6.2 Sprint 1 → Sprint 2 Gate

Full verification prompt re-run. Required:

- npm run build — ✅ green

- npm run test — ✅ green (all suites)

- npm run typecheck — ✅ zero errors

- npm run lint — ✅ zero errors

- prisma migrate status — ✅ synced

- docker-compose up — ✅ all services healthy

- Zero 🔴 Blockers, zero 🟡 Criticals

- specs/ updated to match current behavior

# 7. Sprint 2 — Integration Verification & E2E

Goal: Verify all external integrations work correctly. Establish E2E test coverage on critical user flows. Validate AI provider routing end-to-end.

| # | Task | Persona | Priority | Est. | Gate |
| --- | --- | --- | --- | --- | --- |
| 2.1 | Jira integration: create, search, sync — error handling | SENIOR_ENGINEER | 🟡 Critical | 3-4h | Integration test |
| 2.2 | Confluence integration: search, runbook — error handling | SENIOR_ENGINEER | 🟡 Critical | 2-3h | Integration test |
| 2.3 | GitHub integration: diffs, PRs, repo — error handling | SENIOR_ENGINEER | 🟡 Critical | 2-3h | Integration test |
| 2.4 | Jenkins integration: builds, logs — error handling | SENIOR_ENGINEER | 🟡 Critical | 2-3h | Integration test |
| 2.5 | Slack notifications — error handling | SENIOR_ENGINEER | 🟢 Minor | 1-2h | Integration test |
| 2.6 | AI providers: Anthropic, OpenAI, Gemini, Azure, OpenRouter, Bedrock | AI_ARCHITECT | 🟡 Critical | 4-6h | Provider tests |
| 2.7 | Weaviate vector DB: embeddings, semantic search | AI_ARCHITECT | 🟡 Critical | 2-3h | Vector tests |
| 2.8 | Cross-platform enrichment endpoint (POST /api/ai/enrich) | AI_ARCHITECT | 🟡 Critical | 3-4h | E2E test |
| 2.9 | E2E: Login flow (JWT, refresh, RBAC) | TEST_ENGINEER | 🔴 Blocker | 3-4h | Playwright |
| 2.10 | E2E: Pipeline view → test results → failure analysis | TEST_ENGINEER | 🔴 Blocker | 4-6h | Playwright |
| 2.11 | E2E: AI chat → tool calls → confirmation gates | TEST_ENGINEER | 🟡 Critical | 3-4h | Playwright |
| 2.12 | E2E: Settings, user management, RBAC enforcement | TEST_ENGINEER | 🟡 Critical | 2-3h | Playwright |
| 2.13 | MCP server: all 8 tools validated | SENIOR_ENGINEER | 🟡 Critical | 2-3h | MCP tests |

## 7.1 Sprint 2 → Sprint 3 Gate

Full verification prompt re-run plus:

- All integration service tests passing

- Playwright E2E suite: critical path tests green

- All AI providers responding through AIManager

- MCP server: 8/8 tools verified

- Zero 🔴 Blockers, zero 🟡 Criticals

# 8. Sprint 3 — Performance, Security & Release Prep

Goal: Final hardening. Performance profiling, security audit, Docker production config, and release documentation.

| # | Task | Persona | Priority | Est. | Gate |
| --- | --- | --- | --- | --- | --- |
| 3.1 | Performance profiling: API response times (P95, P99) | PERFORMANCE_ENGINEER | 🟡 Critical | 3-4h | Grafana metrics |
| 3.2 | DB query optimization: N+1, missing indexes, slow queries | DATA_ENGINEER | 🟡 Critical | 4-6h | Query profiling |
| 3.3 | AI cost optimization: caching, token limits, budget alerts | AI_ARCHITECT | 🟡 Critical | 2-3h | Cost dashboard |
| 3.4 | Redis: connection pooling, cache hit rates, TTL review | PERFORMANCE_ENGINEER | 🟢 Minor | 2h | Redis metrics |
| 3.5 | Security audit: OWASP top 10 checklist | SECURITY_ENGINEER | 🔴 Blocker | 4-6h | Security report |
| 3.6 | Secret management: env vars, no hardcoded keys | SECURITY_ENGINEER | 🔴 Blocker | 1-2h | Automated scan |
| 3.7 | Docker production config: multi-stage builds, health checks | DEVOPS_ENGINEER | 🟡 Critical | 3-4h | Docker build |
| 3.8 | GitHub Actions: CI pipeline verification | DEVOPS_ENGINEER | 🟡 Critical | 2-3h | CI green |
| 3.9 | Grafana + Prometheus: dashboards, alerting | DEVOPS_ENGINEER | 🟢 Minor | 2-3h | Dashboard review |
| 3.10 | Release notes and CHANGELOG | AI_PRODUCT_MANAGER | 🟢 Minor | 2h | Docs review |
| 3.11 | Final specs/ sweep — all docs current | AI_PRODUCT_MANAGER | 🟡 Critical | 2-3h | Spec audit |
| 3.12 | Remaining Minor issues cleanup | SENIOR_ENGINEER | 🟢 Minor | 2-4h | Tech debt |

## 8.1 Release Gate (Final)

Complete verification prompt plus all of the following:

- All automated checks green (build, test, typecheck, lint)

- Prisma migrations synced

- Docker: clean build and startup, all services healthy

- Playwright E2E: full suite passing

- Security audit complete, no high/critical findings

- Performance baselines documented

- All specs/ documents current

- CHANGELOG and release notes ready

- Zero 🔴, zero 🟡, all 🟢 logged

# 9. Quality Gates Between Sprints

Every sprint transition runs the full verification prompt from Section 3. The following table summarizes the cumulative requirements at each gate.

| Gate | Automated Checks | Manual Checks | E2E | Threshold |
| --- | --- | --- | --- | --- |
| Sprint 0 → 1 | Run all (discovery) | Anti-patterns, spec drift, security | N/A | Report complete |
| Sprint 1 → 2 | All green | Spec alignment verified | N/A | Zero 🔴 🟡 |
| Sprint 2 → 3 | All green | Integrations verified | Critical paths | Zero 🔴 🟡 |
| Sprint 3 → Release | All green | Security + perf audit | Full suite | Zero 🔴 🟡 🟢 logged |

# 10. Team Persona Assignments

Based on AGENTS.md Section 3 persona routing. Each persona owns a specific domain and is routed to based on the task type.

| Persona | Domain | Key Sprints | Spec Ownership |
| --- | --- | --- | --- |
| SENIOR_ENGINEER | Implementation, refactoring, core fixes | S1, S2, S3 | ARCHITECTURE.md |
| TEST_ENGINEER | Test coverage, E2E, CI quality | S0, S1, S2 | Test plans |
| AI_ARCHITECT | AI behavior, providers, tools, cost | S0, S1, S2, S3 | AI_TOOLS.md |
| SECURITY_ENGINEER | Auth, RBAC, secrets, OWASP | S0, S1, S3 | SECURITY.md |
| DATA_ENGINEER | Schema, migrations, query perf | S0, S1, S3 | Prisma schema |
| DEVOPS_ENGINEER | Docker, CI/CD, monitoring | S0, S1, S3 | Infra configs |
| PERFORMANCE_ENGINEER | Latency, throughput, profiling | S3 | Perf baselines |
| UX_DESIGNER | UI flows, design lang compliance | S2 (if needed) | DESIGN_LANG_V2.md |
| AI_PRODUCT_MANAGER | Requirements, specs, release docs | S0, S1, S2, S3 | SPEC.md |

# 11. Definition of Done (Release)

TestOps Companion v2.9.0 is ready for release when ALL of the following are true:

## 11.1 Code Quality

- npm run build — zero errors (backend + frontend + mcp)

- npm run test — all suites passing (Jest + Vitest)

- npm run typecheck — zero TypeScript errors

- npm run lint — zero ESLint errors

- No anti-pattern violations (AGENTS.md Section 12)

## 11.2 Data & Infrastructure

- Prisma migrations fully synced

- Docker: clean multi-stage build, all services start healthy

- GitHub Actions CI: pipeline green on staging branch

- Grafana dashboards configured and collecting metrics

## 11.3 Testing

- Unit tests: critical business logic covered

- Integration tests: all external service integrations verified

- E2E (Playwright): login, pipeline flow, AI chat, settings — all passing

- MCP server: 8/8 tools validated

## 11.4 Security

- JWT auth flow verified (access + refresh + blacklist)

- RBAC enforcement on all protected routes

- SAML SSO functional

- No hardcoded secrets in codebase

- OWASP top 10 checklist reviewed

## 11.5 AI Subsystem

- All providers (Anthropic, OpenAI, Gemini, Azure, OpenRouter, Bedrock) routed through AIManager

- Write tools require user confirmation (activity cards)

- Cost tracking and budget alerts functional

- Weaviate vector search operational

- ReAct loop safety limits enforced (5 tools, 8 iterations)

## 11.6 Documentation

- All specs/ documents current and aligned with implementation

- CHANGELOG reflects all changes since last release

- Release notes prepared

- AGENTS.md version updated

# 12. Appendix: Quick Reference

## 12.1 Commands

| Action | Command |
| --- | --- |
| Build all | npm run build |
| Test all | npm run test |
| Typecheck | npm run typecheck |
| Lint | npm run lint |
| DB migrate status | cd backend && npx prisma migrate status |
| Docker build | docker-compose build |
| Docker up | docker-compose up |
| Dev full stack | npm run dev |
| Playwright E2E | npx playwright test |
| MCP dev | npm run mcp:dev |

## 12.2 Issue Severity

| Level | Icon | Description | Action |
| --- | --- | --- | --- |
| Blocker | 🔴 | Build/runtime failure, broken tests, Docker fail, DB issue | Fix immediately. Blocks all progress. |
| Critical | 🟡 | Logic bug, security gap, spec violation, AI bypass, missing auth | Fix before sprint gate. |
| Minor | 🟢 | Lint warning, style issue, tech debt | Log to plans/. Fix in Sprint 3 or later. |

## 12.3 Persona Quick Routing

First 'yes' wins:

- Auth/security/secrets? → SECURITY_ENGINEER

- AI behavior/tools/architecture? → AI_ARCHITECT

- Schema/migrations/queries? → DATA_ENGINEER

- UX flow/visual design? → UX_DESIGNER

- Latency/throughput/profiling? → PERFORMANCE_ENGINEER

- Tests/CI/quality? → TEST_ENGINEER

- Docker/deploys/monitoring? → DEVOPS_ENGINEER

- Requirements/scoping? → AI_PRODUCT_MANAGER

- Default implementation → SENIOR_ENGINEER

End of Document